|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Acceptance Testing**  **UAT Execution & Report Submission**     |  |  | | --- | --- | | Date | 18 November 2022 | | Team ID | PNT2022TMID037442 | | Project Name | IoT Based Safety Gadget for Child Safety Monitoring & Notification | | Maximum Marks | 4 Marks |              1. **Purpose of Document**   The purpose of this document is to briefly explain the test coverage and open issues of the IoT Based Safety Gadget for Child Safety Monitoring & Notification project at the time of the release to User Acceptance Testing (UAT).         1. **Defect Analysis**   This report shows the number of resolved or closed bugs at each severity level, and how they were resolved   |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | | **Resolution** | **Severity 1** | **Severity 2** | **Severity 3** | **Severity 4** | **Subtotal** | | By Design | 2 | 0 | 1 | 0 | 3 | | Duplicate | 1 | 0 | 1 | 0 | 2 | | External | 1 | 2 | 0 | 0 | 3 | | Fixed | 4 | 2 | 2 | 0 | 8 | | Not Reproduced | 0 | 0 | 0 | 0 | 0 | | Skipped | 0 | 0 | 0 | 0 | 0 | | Won't Fix | 0 | 0 | 0 | 0 | 0 | | Totals | 8 | 4 | 4 | 0 | 16 | |
| **3. Test Case Analysis**  This report shows the number of test cases that have passed, failed, and untested   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Section** | **Total Cases** | **Not Tested** | **Fail** | **Pass** | | Print Engine | 4 | 0 | 0 | 4 | | Client Application | 10 | 0 | 0 | 10 | | Security | 2 | 0 | 0 | 2 | | Outsource Shipping | 2 | 0 | 0 | 2 | | Exception Reporting | 7 | 0 | 0 | 7 | | Final Report Output | 3 | 0 | 0 | 3 | | Version Control | 3 | 0 | 0 | 3 | |